# OneSeller Marketplace — MVP Functional Scope

Sep 20, 2026

## Overview

OneSeller is a multi-vendor marketplace: many independent sellers list their own products in one storefront, and buyers shop across all of them in a single cart and a single checkout.

The MVP covers three roles — Admin, Seller and Buyer — with everything needed to take a real order end to end: seller onboarding and approval, product listing and approval, catalogue browsing and search, cart, checkout, payment, and order fulfilment by each seller separately.

The platform runs on a subdomain of talkforweb.in. All example URLs in this document use shop.talkforweb.in; the final subdomain is confirmed before launch.

Mobile apps for iOS and Android are planned as a later phase. The MVP is web only, but the data structure and order logic are built so the apps read from the same system without rework.

## The three roles

Each role has its own login and its own area of the site. A single person can hold only one role per account.

|  | Admin | Seller | Buyer |
| --- | --- | --- | --- |
| Entry URL | shop.talkforweb.in/admin | shop.talkforweb.in/seller | shop.talkforweb.in |
| Who creates the account | Created by you at setup | Self-registers, then needs Admin approval | Self-registers, active immediately |
| Main job | Approve sellers and products, oversee orders, set commission | List products, manage stock, fulfil their own orders | Browse, buy, track orders |
| Sees other sellers' data | Yes, all of it | No — fully isolated | No |
| Can be deactivated | — | Yes, by Admin | Yes, by Admin |

Seller isolation is strict: a seller can never see another seller's products, orders, customers or earnings, even by editing the URL. This is enforced at the database layer, not just hidden in the interface.

## Registration, login and account management

Sellers and buyers register through separate forms and land in separate areas after login.

### Buyer

- shop.talkforweb.in/register — name, email, phone, password. Account is active at once.

- shop.talkforweb.in/login

- Email verification is required before the first checkout, not before browsing.

### Seller

- shop.talkforweb.in/seller/register — one form covering both the login account and the store: store name, contact phone, full business address, and GST number if they have one.

- After submitting, the seller sees a holding page. They cannot enter the dashboard until an Admin approves the store. You receive an email when a new seller signs up.

- shop.talkforweb.in/seller/login

### Admin

- shop.talkforweb.in/admin/login. Admin accounts are created directly by you; there is no public admin registration.

### Shared

- shop.talkforweb.in/forgot-password and /reset-password/{token} — one password reset flow for all roles.

- Buyers manage their own profile at /account/profile; sellers manage store details inside the dashboard.

- Changing an email address requires re-verification.

- If an Admin deactivates or suspends an account, that user is logged out on their next click and the seller's products disappear from the storefront immediately.

## Buyer module

The public storefront. Browsing and search need no account; only checkout requires login.

Home — shop.talkforweb.in Category grid, newest arrivals, featured sellers.

Browse a category — shop.talkforweb.in/c/electronics Product grid, 24 per page. Sidebar filters for sub-category, price range, seller and in-stock only. Sorting by newest or price. Filters sit in the URL, so a filtered view can be bookmarked or shared: shop.talkforweb.in/c/electronics?min=500&max=2000&sort=price_asc

Search — shop.talkforweb.in/search?q=bluetooth+speaker Searches product names and descriptions across all approved sellers, with the same filters as browse.

Product detail — shop.talkforweb.in/product/ravi-electronics/jbl-go-3-speaker Image gallery, price, stock status, full description, SKU, category breadcrumb, and a seller card linking to that seller's store. Quantity selector is capped at available stock.

Seller store page — shop.talkforweb.in/store/ravi-electronics Store name, logo, description, city, and all that seller's products.

Cart — shop.talkforweb.in/cart The cart is grouped by seller, so a buyer can see that their order covers more than one shipment. Shipping is charged per seller group, waived above the free-shipping threshold. A guest can fill a cart before logging in; it carries over on login.

Checkout — shop.talkforweb.in/checkout Three steps: shipping address (saved or new), order review grouped by seller, then payment. Online payment or Cash on Delivery, if COD is switched on in settings.

Order confirmation — shop.talkforweb.in/order/OS-2026-000123

Order history — shop.talkforweb.in/account/orders The detail page shows each seller's portion separately, with its own status and tracking number.

Profile and addresses — shop.talkforweb.in/account/profile and /account/addresses Name, phone, password, and a saved address book with a default address.

## Seller module

Everything in this area is limited to the logged-in seller's own data.

Dashboard — shop.talkforweb.in/seller Orders today, revenue this month, orders waiting for action, low-stock products, current earnings balance.

Products — shop.talkforweb.in/seller/products Add, edit and delete products: name, category, price, compare-at price, stock, SKU, weight, short and full description, and up to five images.

A new product can be saved as a draft or submitted for approval. It appears on the storefront only after an Admin approves it. If a seller later edits the name, description, price or images of a live product, it returns to pending review — changing stock or unpublishing it does not. Rejected products show the Admin's reason so the seller can correct and resubmit.

Inventory — shop.talkforweb.in/seller/inventory A single fast table of all their products with stock and price editable in place. This is the screen sellers use daily; it avoids opening each product one at a time.

Orders — shop.talkforweb.in/seller/orders Only this seller's portion of each order. Each row shows the items, subtotal, commission deducted and net payout. Actions follow the fulfilment stage:

- Accept the order, or cancel it with a reason

- Mark shipped — requires courier name and tracking number, which emails the buyer

- Mark delivered

The seller sees the buyer's shipping address and phone for delivery, but not the buyer's email address and not any other seller's items on the same order.

Customers — shop.talkforweb.in/seller/customers Buyers who have ordered from this seller: name, city, number of orders, total spent, last order date. Email addresses are not exposed.

Store profile — shop.talkforweb.in/seller/store Store name, description, logo, address and GST number. The store web address is fixed at registration because it appears in live product links.

Earnings — shop.talkforweb.in/seller/earnings A running statement: sale credited, commission deducted, refunds, payouts recorded, and the current balance payable.

## Admin panel

Full oversight of the marketplace.

Dashboard — shop.talkforweb.in/admin Orders today, sales value today, products waiting for approval, sellers waiting for approval, active seller count, buyer count, and a seven-day order chart.

Sellers — shop.talkforweb.in/admin/sellers Every registered store with its status, product count, order count and lifetime sales. Actions: approve, reject with a reason, suspend, reactivate. Each seller can be given a commission rate that overrides the platform default.

Buyers — shop.talkforweb.in/admin/buyers Name, email, phone, order count, total spent, registration date. Accounts can be deactivated and reactivated. Their order history is visible but not editable.

Products — shop.talkforweb.in/admin/products All products across all sellers, filtered by default to those awaiting approval. Approve or reject with a reason; the seller is emailed either way. Bulk approval is available. An approved product can also be force-deactivated by an Admin.

Categories — shop.talkforweb.in/admin/categories Two levels: main category and sub-category. Name, image, display order and an active toggle. A category holding products cannot be deleted outright; products are reassigned first.

Orders — shop.talkforweb.in/admin/orders Every order, with the buyer's order at the top and each seller's portion shown beneath it with its own commission, payout and fulfilment status. An Admin can cancel a seller's portion with a reason and mark a payment refunded, but does not edit line items.

Seller earnings — shop.talkforweb.in/admin/ledger Per seller: every sale credited, commission deducted, refund and payout, with a running balance. Payouts are recorded here manually in the MVP, making this the worksheet for settling with sellers.

Settings — shop.talkforweb.in/admin/settings Site name, default commission rate, flat shipping rate, free-shipping threshold, support and order notification emails, Cash on Delivery on or off, and whether new sellers and new products are auto-approved or reviewed manually.

Activity — shop.talkforweb.in/admin/activity A running feed of significant events: seller registrations, product submissions and approvals, orders placed and cancelled.

## How a multi-seller order works

This is the part that separates a marketplace from an ordinary shop, so it is worth spelling out.

A buyer fills one cart with items from three different sellers, pays once, and receives one order number. Behind that single order, the system creates one sub-order per seller. Each seller sees and fulfils only their own sub-order, ships separately, and is credited separately.

flowchart TD
  A["Buyer cart<br/>items from 3 sellers"] --> B["One payment<br/>OS-2026-000123"]
  B --> C["Seller A sub-order<br/>-1"]
  B --> D["Seller B sub-order<br/>-2"]
  B --> E["Seller C sub-order<br/>-3"]
  C --> F["Ships separately"]
  D --> G["Ships separately"]
  E --> H["Ships separately"]

What this means in practice:

- The buyer pays once and tracks three shipments from one order page.

- Each seller sets their own fulfilment pace. One can ship on day one while another is still pending.

- Commission is calculated per seller, at the rate that applied on the day of the order.

- One seller cancelling their portion does not cancel the rest of the order. Stock is returned and that seller's credit is reversed.

- The overall order is marked complete only once every seller has delivered.

For the MVP, all payments settle into one account and sellers are paid out manually using the earnings ledger. Automatic split settlement to each seller's bank account is a phase 2 item.

## Notifications and email alerts

Emails go out automatically on each event below. Sellers receive only their own portion of an order — never another seller's items or totals.

| Event | Buyer | Seller | Admin |
| --- | --- | --- | --- |
| Seller registers | — | Received, awaiting approval | New seller alert |
| Seller approved or rejected | — | Result and reason | — |
| Product submitted | — | — | Awaiting approval |
| Product approved or rejected | — | Result and reason | — |
| Order paid | Confirmation, all sellers | New order, their items only | New order alert |
| Seller ships | Shipped, with tracking | — | — |
| Seller marks delivered | Delivered | — | — |
| Portion cancelled | Cancelled, with reason | Confirmation | Alert |
| Low stock | — | Daily digest | — |
| Password reset | Reset link | Reset link | Reset link |

In-panel notifications also appear for sellers and admins, so nothing depends on email being read.

Email is sent through a dedicated delivery service rather than the hosting server, so order confirmations reliably reach the inbox rather than the spam folder.

## Complete URL reference

All paths shown against the example subdomain shop.talkforweb.in.

| Area | Page | URL |
| --- | --- | --- |
| Public | Home | / |
| Public | Category | /c/{category} |
| Public | Search | /search?q={term} |
| Public | Product detail | /product/{store}/{product} |
| Public | Seller store | /store/{store} |
| Public | Cart | /cart |
| Buyer | Register | /register |
| Buyer | Login | /login |
| Buyer | Forgot password | /forgot-password |
| Buyer | Checkout | /checkout |
| Buyer | Order confirmation | /order/{order-number} |
| Buyer | Order history | /account/orders |
| Buyer | Profile | /account/profile |
| Buyer | Addresses | /account/addresses |
| Seller | Register | /seller/register |
| Seller | Login | /seller/login |
| Seller | Dashboard | /seller |
| Seller | Products | /seller/products |
| Seller | Inventory | /seller/inventory |
| Seller | Orders | /seller/orders |
| Seller | Customers | /seller/customers |
| Seller | Store profile | /seller/store |
| Seller | Earnings | /seller/earnings |
| Admin | Login | /admin/login |
| Admin | Dashboard | /admin |
| Admin | Sellers | /admin/sellers |
| Admin | Buyers | /admin/buyers |
| Admin | Products | /admin/products |
| Admin | Categories | /admin/categories |
| Admin | Orders | /admin/orders |
| Admin | Seller earnings | /admin/ledger |
| Admin | Settings | /admin/settings |
| Admin | Activity | /admin/activity |

Order numbers follow the format OS-2026-000123. Each seller's portion carries a suffix: OS-2026-000123-1, -2, and so on.

## Not in the MVP

The goal is a working marketplace taking real orders, before adding depth. The following are deliberately excluded and quoted separately:

- Product reviews and ratings

- Wishlists and saved items

- Coupons, discount codes and promotions

- Product variants such as size and colour

- Direct messaging between buyer and seller

- Per-seller shipping rules and rate cards

- Returns and replacement workflow

- Automatic split payment settlement to seller bank accounts

- Multiple currencies and languages

- Abandoned cart recovery

- Blog or content pages

Several of these are straightforward additions once the MVP is live. Product variants and per-seller shipping are the two most commonly needed next, and are worth deciding on early because they affect how products are structured.

### Mobile apps

iOS and Android come after the web MVP is running and has real orders through it. The MVP is built so this does not mean starting again: the order structure, seller isolation and commission logic are all server-side and shared. The app phase adds an API layer over the existing system plus the two apps themselves, rather than a rebuild.

### Hosting

The MVP runs on shared hosting under a talkforweb.in subdomain, which is adequate for launch and early sellers. As order volume grows the platform moves to a dedicated server; the application itself does not change, so this is a configuration step rather than redevelopment.